# NeuroStride

Features to be Added & Improvements

Real-World Problems & Solutions

Far Away Hackathon 2026 - Expansion Roadmap

Team: LUNATICS | Pratham (12509401)

Version 1.0 | 5/7/2026

Total Features: 50+ | Priority: HIGH (20), MEDIUM (15), LOW (15)

# TASK 1: Solving Rural Connectivity and Accessibility

Problem: 700 million Indians live in rural areas with poor 2G/3G connectivity. Apps that require constant internet fail in these regions, leaving patients unable to access digital healthcare.

## 1. Low-Bandwidth Mode

Implement WebP image compression (50% smaller than JPEG) and offline service worker caching so the app functions in rural areas with poor connectivity.

Priority: HIGH | Effort: 3 days | Assignee: Frontend Team

Implementation Steps:

- Convert all images to WebP format (use sharp library)

- Implement lazy loading (load images only when visible)

- Add Service Worker for offline caching (cache app shell, API responses)

- Sync data when connection restored (background sync API)

- Show 'Offline Mode' indicator in UI

## 2. Voice-Based Interaction & Control

Add Speech-to-Text (STT) and Text-to-Speech (TTS) in regional languages (Hindi, Punjabi) to help low-literacy users and visually impaired patients. Include hands-free voice control for quadriplegic patients.

Priority: HIGH | Effort: 5 days | Assignee: AI/Voice Team

Implementation Steps:

- Integrate Whisper (OpenAI) for multilingual STT

- Add gTTS or AWS Polly for TTS in Hindi/Punjabi

- Voice commands: 'Start session', 'Next exercise', 'Call doctor'

- Wake word detection: 'Hey NeuroStride' (for hands-free)

- Test accuracy with 20+ Hindi voice samples

# TASK 2: Advanced AI for Patient Safety & Efficacy

Problem: Elderly patients are at high risk of falls (30% of 65+ fall each year). Patients exercising alone at home may push too hard and injure themselves without supervision.

## 1. Fall Risk Prediction

Build a Random Forest model that evaluates elderly patient's age, gait speed, balance score to predict fall risk and proactively recommend balance exercises.

Priority: MEDIUM | Effort: 4 days | Assignee: ML Team

Implementation Steps:

- Collect dataset: Age, gait speed (m/s), balance score (Berg Scale), fall history

- Train Random Forest classifier (scikit-learn)

- Features: [age, gait_speed, balance_score, medication_count, vision_score]

- Output: Fall risk probability (0-100%)

- If risk > 70% → Auto-add balance exercises to plan

- Deploy model via FastAPI endpoint: POST /api/ml/fall-risk

## 2. Pain Detection (Facial Expression Analysis)

Integrate computer vision (DeepFace or Affectiva) to detect if patient is grimacing in pain during exercise, automatically pause session and check on them.

Priority: MEDIUM | Effort: 5 days | Assignee: CV Team

Implementation Steps:

- Integrate DeepFace library (emotion detection)

- Capture webcam frame every 5 seconds during session

- Detect emotions: [happy, sad, angry, fear, disgust, surprise, neutral]

- If 'disgust' or 'anger' detected 3 times in 30s → Pause session

- Show modal: 'Are you feeling pain? [Yes/No] [Reduce intensity?]'

- Log pain events in database for doctor review

## 3. Multi-Modal AI for Wound Healing

Implement GPT-4 Vision so post-surgery patients can upload daily photos of wounds. AI tracks healing percentage and alerts doctors to infection signs.

Priority: LOW | Effort: 3 days | Assignee: AI Team

Implementation Steps:

- Add wound photo upload feature (max 5MB, JPEG/PNG)

- Call GPT-4 Vision API with prompt: 'Analyze this surgical wound. Describe healing progress, estimate % healed, detect infection signs (redness, pus, swelling).'

- Parse response: Extract healing_percentage, infection_detected (bool), notes

- Store in WoundLog table: {patient_id, photo_url, date, healing_%, infection_alert}

- If infection_detected → Send alert to doctor via SMS/email

- Display healing trend chart: Line graph of healing_% over 14 days

# TASK 3: Solving Medication Adherence and Affordability

Problem: 65% of Indian healthcare costs are out-of-pocket. Patients can't afford medicines or forget to take them, leading to treatment failure and rehospitalization.

## 1. Medicine Price Comparison

Build a scraper that compares prices across pharmacies (1mg, Apollo, Netmeds) and suggests cheaper generic alternatives to patients.

Priority: HIGH | Effort: 4 days | Assignee: Backend Team

Implementation Steps:

- Web scraper (Playwright or Puppeteer) for 1mg, Apollo, Netmeds

- Search medicine name → Extract brand price, generic price, pharmacy

- Store in PriceComparison table: {medicine_name, pharmacy, brand_price, generic_price, updated_at}

- API endpoint: GET /api/pharmacy/compare-prices?medicine=Aspirin

- UI: Show table with 3 pharmacies side-by-side

- Highlight cheapest option in green

- Example: 'Crocin (brand) ₹20 vs Paracetamol (generic) ₹5 at 1mg'

## 2. Smart Pill Dispenser Integration

Integrate IoT pill dispensers that auto-dispense medication, sound buzzer for missed doses, and sync adherence data to dashboard.

Priority: LOW | Effort: 7 days | Assignee: IoT Team

Implementation Steps:

- Partner with Hero or PillDrill (IoT pill dispenser manufacturers)

- Device setup: Load 7-day pill compartments, sync via Bluetooth/WiFi

- Dispenser API: POST /api/iot/dispense (triggered at scheduled time)

- Buzzer alert if patient doesn't take pill within 15 min

- Device sends confirmation: PUT /api/adherence {medication_id, taken: true, timestamp}

- Dashboard shows: 'Adherence rate: 92% this month' with calendar view

## 3. Insurance Claim Generator (AI Agent #7)

Automatically generate insurance claim forms from digital prescriptions to reduce financial friction for patients and clinics.

Priority: HIGH | Effort: 2 days | Assignee: AI Team

Implementation Steps:

- Already implemented in QUICK_IMPLEMENTATION_GUIDE.md (Feature 4)

- Use Groq Llama-3.3-70B to generate claim JSON

- Input: Patient details, diagnosis, treatment summary, itemized costs

- Output: Claim form with ICD-10 codes, supporting docs list, estimated approval amount

- Auto-fill patient policy number from profile

- Generate PDF claim form (use python-docx or ReportLab)

- Submit electronically to insurer API (future: integrate with ICICI Lombard, HDFC Ergo)

# TASK 4: Specialized Pediatric Solutions

Problem: Children with cerebral palsy or autism often cannot use traditional interfaces (mouse, keyboard, touch). Non-verbal children cannot communicate their needs.

## 1. Pediatric Eye-Tracking Integration

For non-verbal children with cerebral palsy or autism, integrate Tobii Dynavox eye-tracking. Allow them to complete gamified exercises and speech therapy by moving their eyes.

Priority: LOW | Effort: 10 days | Assignee: Accessibility Team

Implementation Steps:

- Partner with Tobii Dynavox (eye-tracking device manufacturer)

- SDK integration: Tobii Eye Tracker 5 (USB device, ~₹20,000)

- Calibration: 5-point gaze calibration (child looks at dots on screen)

- Gamified UI: 'Look at the apple to collect it' (dwell time: 2 seconds)

- Exercise: 'Follow the moving ball with your eyes' (tracks smooth pursuit)

- Speech therapy: 'Look at the picture that matches the word' (receptive language)

- Data logging: Gaze coordinates, dwell time, accuracy → Store in PediatricSession table

- Progress tracking: 'Child can now focus on target for 5 seconds (up from 2s)'

# TASK 5: Breaking Language, Literacy, & Visual Barriers

Problem: 50% of Indians prefer Hindi, many have low tech literacy or visual impairments. English-only apps exclude half the population.

## 1. Multi-Language Expansion

Expand i18n library to include Punjabi, Tamil, Telugu, Bengali, and Marathi (covers 80% of Indian population).

Priority: MEDIUM | Effort: 5 days | Assignee: Frontend Team

Implementation Steps:

- Use next-i18next library (already have Hindi/English)

- Create translation files: /locales/pa/common.json (Punjabi), /locales/ta/common.json (Tamil), etc.

- Translate 200+ UI strings: Buttons, labels, error messages, instructions

- Use Google Translate API for initial translation → Manual review by native speakers

- Add language selector in settings: Dropdown with 7 languages

- Store user preference in database: user.language

- Font support: Noto Sans Devanagari (Hindi), Noto Sans Tamil, etc.

## 2. Accessibility Features (High Contrast, Font Scaling, TTS)

Implement High Contrast Mode, 200% font scaling, and Text-to-Speech so visually impaired patients can have exercise instructions read aloud.

Priority: MEDIUM | Effort: 3 days | Assignee: Frontend Team

Implementation Steps:

- High Contrast Mode: Toggle in settings (increases contrast ratio to 21:1)

- Colors: White text on black background, yellow buttons (WCAG AAA)

- Font Scaling: Settings slider (100% → 200%), use rem units for responsive scaling

- Text-to-Speech: Integrate gTTS or SpeechSynthesis API

- Auto-read exercise instructions when session starts

- Voice: 'Now perform seated arm raises. 3 sets of 10 repetitions.'

- Play/Pause TTS button visible at all times

# TASK 6: Tackling Patient Isolation & Motivation Loss

Problem: Doing rehab alone at home causes depression and motivation loss. 40% of patients quit therapy within 3 months without social support.

## 1. Care Circle (Social Feature)

Allow family members to join patient's portal (with consent) to view milestones and leave encouraging comments.

Priority: MEDIUM | Effort: 4 days | Assignee: Backend + Frontend

Implementation Steps:

- New model: CareCircleMember {id, patient_id, family_member_id, relationship, access_level}

- access_level: 'view_only' (see progress) vs 'full' (see medical details)

- Patient invites family via email: 'Join my care circle on NeuroStride'

- Family member signs up, linked to patient account

- Family dashboard: See session history, milestones (e.g., '10-session streak!'), progress charts

- Comment feature: Family can comment on sessions: 'Great job today, Papa! 💪'

- Notifications: Patient gets notification when family member comments

- Privacy toggle: Patient can hide medical details (diagnosis, meds) from family

## 2. AI Summarizer Agent (Enhanced)

Takes complex clinical data and translates it into simple, motivating insights like 'Your muscle activation improved 15% today!'

Priority: LOW | Effort: 2 days | Assignee: AI Team

Implementation Steps:

- Already exists as Agent #6 (see PRD)

- Enhancement: Add motivational tone

- Prompt: 'You are an encouraging fitness coach. Translate this data into a simple, positive message: {session_data}'

- Input: {total_reps: 12, avg_form_score: 85%, emg_peak: 520}

- Output: 'Fantastic work! You completed 12 reps with 85% perfect form. Your muscle is 15% stronger than last week. Keep it up!'

- Include emojis: 💪🎉🔥

- Display prominently at end of session

# TASK 7: Hardware Affordability & Usability

Problem: ₹8,000 upfront cost is unaffordable for many. Patients place electrodes incorrectly, resulting in noisy signals and frustration.

## 1. Hardware Financing Option

Add financing: ₹666/month for 12 months with 0% interest to make the sensor accessible.

Priority: HIGH | Effort: 2 days | Assignee: Business/Finance Team

Implementation Steps:

- Partner with Razorpay or Paytm for EMI integration

- UI: Hardware purchase page shows two options:

- - Pay full: ₹8,000 one-time

- - Pay monthly: ₹666/month × 12 (0% interest, total ₹7,992)

- EMI approval: Instant (no credit check for amounts <₹10,000)

- Auto-debit from bank account or UPI on 1st of each month

- If payment fails 2x → Device locks until payment made (resume after payment)

- Track in HardwarePurchase table: {user_id, payment_plan, emi_status, payments_remaining}

## 2. Remote Diagnostics Tool

Automatically check signal quality and guide user on proper electrode placement if signal is noisy.

Priority: HIGH | Effort: 3 days | Assignee: Hardware Team

Implementation Steps:

- Signal quality metric: SNR (signal-to-noise ratio) > 10 dB = Good

- Calculate SNR: signal_power / noise_power (measure 50 Hz noise floor)

- Before session starts: 5-second calibration check

- If SNR < 10 dB → Show warning: 'Signal quality poor (32%). Check electrode placement.'

- Visual guide: Animated diagram showing correct placement on forearm/forehead

- Step-by-step: '1. Clean skin with alcohol swab. 2. Place red electrode on flexor carpi radialis. 3. Place black electrode 2cm above.'

- Real-time feedback: 'Signal improving... 78% quality now. Good!'

- Only allow session to start when SNR > 10 dB

# TASK 8: Forgetfulness with Medications

Problem: Patients forget to take pills when managing care at home. 50% medication non-adherence rate leads to treatment failure.

## 1. Medication Reminders (SMS/WhatsApp)

Integrate Twilio SMS or WhatsApp Business API. Send automated reminders based on prescription, patient replies 'Taken' to log directly into database.

Priority: HIGH | Effort: 3 days | Assignee: Backend Team

Implementation Steps:

- Integrate Twilio SMS API or WhatsApp Business API

- When prescription created → Parse schedule: 'Aspirin 75mg, Once daily, 8 AM'

- Create MedicationSchedule table: {prescription_id, medication_name, time, frequency}

- Cron job: Every minute, check if any medication due

- If due → Send SMS via Twilio: 'Reminder: Take Aspirin 75mg now 💊. Reply TAKEN to confirm.'

- If patient replies 'TAKEN' → Log in MedicationLog table: {schedule_id, taken_at: now()}

- If no reply within 30 min → Send follow-up: 'Did you take Aspirin? Reply YES or NO.'

- Dashboard: Adherence calendar (green = taken, red = missed)

- Weekly summary to doctor: 'Patient adherence: 6/7 doses taken this week (86%)'

# TASK 9: Preventing Prescription Fraud

Problem: Digital prescriptions can be altered by patients for drug abuse or insurance fraud. Pharmacists need to verify authenticity.

## 1. Digital Signatures (RSA 2048-bit)

Implement digital signatures using RSA 2048-bit private keys for doctors to cryptographically sign prescriptions.

Priority: MEDIUM | Effort: 4 days | Assignee: Security Team

Implementation Steps:

- Generate RSA key pair for each doctor on registration

- Private key: Encrypted with doctor's password, stored in database

- Public key: Stored in Prescription table

- When doctor creates prescription → Sign with private key: signature = RSA.sign(prescription_data, private_key)

- Store signature in Prescription.digital_signature field

- Pharmacist verifies: valid = RSA.verify(prescription_data, signature, public_key)

- If verification fails → Show alert: '⚠️ Prescription may be tampered. Call doctor to confirm.'

- Prescription PDF includes QR code with signature (pharmacist scans to verify)

## 2. Audit Trail & Government Verification

Log every edit with timestamp, user ID, IP address. Integrate CoWIN-style government verification system for pharmacists.

Priority: MEDIUM | Effort: 3 days | Assignee: Backend Team

Implementation Steps:

- AuditLog table: {action, entity_type, entity_id, user_id, ip_address, timestamp, changes_json}

- Log all CRUD operations on Prescription, PharmacyOrder, PatientProfile

- Example: {action: 'UPDATE', entity_type: 'Prescription', entity_id: 'abc123', user_id: 'doc456', ip: '192.168.1.1', timestamp: '2026-05-01 10:30', changes: '{medication: Aspirin → Clopidogrel}'}

- Admin dashboard: View audit trail (filter by user, date, entity)

- Government verification (future): Integrate with ABDM (Ayushman Bharat Digital Health Mission)

- Pharmacist scans prescription QR code → API call to ABDM: 'Is this prescription authentic?'

- ABDM returns: {valid: true, doctor_license: 'MH12345', issued_at: '2026-05-01'}

# TASK 10: Seamless Offline Usage with Edge AI

Problem: Rural patients lose internet during sessions. Cloud-based AI models stop working, disrupting therapy.

## 1. On-Device AI with TensorFlow Lite

Deploy AI intent detection models directly on-device using TensorFlow Lite. Rehab tracking continues even if internet goes down.

Priority: LOW | Effort: 7 days | Assignee: ML Team

Implementation Steps:

- Train intent detection model: Input EMG signal (500 samples), Output: Intent detected (0/1)

- Model: 3-layer CNN (Convolutional Neural Network)

- Convert to TensorFlow Lite: model.tflite (< 5 MB)

- Embed in mobile app (React Native or PWA)

- On-device inference: Process EMG buffer locally (no internet needed)

- Sync data to cloud when connection restored (background sync)

- Offline mode indicator: 'Running on device. Data will sync when online.'

- Test: Airplane mode → Start session → Verify intent detection still works

# TASK 11: Government & Insurance Integration

Problem: To scale to millions of users, we must integrate with national health infrastructure (ABDM) and reduce financial friction (insurance).

## 1. Ayushman Bharat Digital Health Mission (ABDM) Integration

Integrate with ABDM for health ID verification, prescription authentication, and government tender eligibility.

Priority: LOW | Effort: 10 days | Assignee: Partnerships Team

Implementation Steps:

- Register as ABDM-compliant platform (apply via abdm.gov.in)

- Implement ABHA (Ayushman Bharat Health Account) ID verification

- Patient enters 14-digit ABHA ID → Fetch health records from ABDM

- Auto-populate: Patient name, DOB, allergies, existing conditions

- Prescription sync: All prescriptions auto-uploaded to ABDM (patient owns data)

- Benefits: Government tender eligibility (10,000+ PHCs, CHCs need digital solutions)

- Revenue: ₹500/patient/year government subsidy (Ayushman Bharat scheme)

## 2. Automated Insurance Claim Processing

Integrate with IRDAI-registered insurers (ICICI Lombard, HDFC Ergo) to auto-fill claim forms from prescriptions and submit electronically.

Priority: MEDIUM | Effort: 5 days | Assignee: Partnerships Team

Implementation Steps:

- Partner with TPA (Third-Party Administrator): Medi Assist, Vidal Health

- Patient links insurance policy during registration: Policy number, insurer name

- When treatment complete → Auto-generate claim form (use AI Agent #7)

- Submit via TPA API: POST /api/claims {patient_id, treatment_summary, itemized_costs}

- Track claim status: Pending → Under Review → Approved/Rejected

- If approved → Reimbursement transferred to patient bank account

- Dashboard: 'Claim #12345: ₹15,000 approved. Amount credited in 7 days.'

# TASK 12: B2B SaaS Ecosystem for Clinics

Problem: Clinics need scalable solutions to manage 100+ patients. Generic software doesn't fit their workflows.

## 1. Professional & Enterprise SaaS Tiers

Build Professional (₹2,999/month) and Enterprise (₹9,999/month) tiers with API access, telemedicine, and white-label branding.

Priority: MEDIUM | Effort: 10 days | Assignee: Business + DevOps

Implementation Steps:

- Pricing Tiers:

- - Basic: ₹999/month (1 doctor, 50 patients, no API)

- - Professional: ₹2,999/month (5 doctors, 500 patients, telemedicine, API access)

- - Enterprise: ₹9,999/month (Unlimited doctors/patients, white-label, dedicated support)

- White-Label: Clinic can replace 'NeuroStride' branding with their logo/name

- - Custom domain: clinic.neurostride.app → physio-plus.com

- - Custom colors: Orange → Clinic's brand color

- API Access: RESTful API with JWT authentication

- - Endpoints: GET /api/patients, POST /api/sessions, GET /api/reports

- - Rate limit: 1000 req/hour (Professional), 10,000 req/hour (Enterprise)

- Dedicated Support: Slack channel for Enterprise clients (24h response time)

- Billing: Razorpay subscriptions (auto-renew monthly)

# ADDITIONAL REAL-WORLD PROBLEMS & SOLUTIONS

Problem: Beyond the above, here are 8 more critical gaps identified from user research:

## 1. Emergency SOS Button

If patient experiences chest pain, dizziness, or severe pain during session, they can press SOS to instantly call ambulance and alert family.

Priority: HIGH | Effort: 2 days | Assignee: Backend + Mobile

Implementation Steps:

- Red SOS button visible on all screens (floating action button)

- On press → Show confirmation: 'Call ambulance? [YES] [NO]'

- If YES → Trigger 3 actions:

- 1. Call 108 (India ambulance) via Twilio Voice API

- 2. Send SMS to emergency contact: 'ALERT: [Patient Name] pressed SOS at [Address]. Current vitals: BP 140/90, HR 95.'

- 3. Send notification to assigned doctor: 'Patient emergency. Call immediately.'

- Log SOS event in database: {patient_id, reason, timestamp, vitals_snapshot}

## 2. Doctor Burnout Prevention Dashboard

Doctors managing 50+ patients get overwhelmed. AI-powered dashboard prioritizes patients needing urgent attention.

Priority: MEDIUM | Effort: 4 days | Assignee: AI + Frontend

Implementation Steps:

- AI scoring: Assign urgency score to each patient (0-100)

- Factors: Days since last session, declining metrics, missed medications, low adherence, vitals out of range

- Dashboard sorted by urgency: Top 10 patients needing attention

- Red flag icons: 🚨 'No session in 14 days' | ⚠️ 'BP elevated 3 days in a row' | 💊 'Missed 5 doses this week'

- One-click actions: 'Schedule call' | 'Send motivational message' | 'Adjust plan'

- Weekly digest email to doctor: 'Top 5 patients to check in with this week'

## 3. Gamification for Kids (Pediatric)

Turn rehab into a game for children. Collect coins for completing exercises, unlock avatars, compete with friends.

Priority: LOW | Effort: 7 days | Assignee: Frontend + Game Design

Implementation Steps:

- Point system: 10 points per rep, 50 points per session, 200 points per week streak

- Badges: '7-Day Warrior' (7 sessions in a row), 'Perfect Form Master' (90%+ form score 5x), 'Early Bird' (session before 8 AM)

- Avatar customization: Unlock hats, accessories, pets with points

- Leaderboard: Top 10 kids by points (weekly, opt-in only, privacy-safe)

- Rewards: 1000 points → ₹100 discount voucher for next hardware purchase

- In-session mini-games: 'Pop the balloon by lifting your arm' (EMG-controlled)

## 4. Doctor-to-Doctor Consultation (Telemedicine)

Small-town doctors can consult specialist neurologists/orthopedists for complex cases via video call.

Priority: LOW | Effort: 5 days | Assignee: Backend + Telemedicine

Implementation Steps:

- Doctor can request consultation: 'I have a complex stroke case. Need specialist opinion.'

- Platform matches with specialist (based on availability, specialty)

- 30-min video call scheduled (Twilio Video)

- Both doctors can view patient's full history: Sessions, prescriptions, progress reports

- Specialist provides diagnosis + treatment recommendations (recorded as consultation notes)

- Fee: ₹500 (split: ₹400 specialist, ₹100 platform)

- Benefit: Rural doctors get expert guidance, patients get better care

## 5. Discharge Planning & Home Setup Guide

When patient is discharged from hospital, generate personalized home setup guide (equipment, safety tips, schedule).

Priority: LOW | Effort: 3 days | Assignee: AI Team

Implementation Steps:

- AI Agent #8: Discharge Planning Assistant

- Input: Patient diagnosis, mobility level, home environment (stairs? bathroom on ground floor?)

- Output: Personalized guide:

- - Equipment needed: 'Get a walker (₹2,000), grab bars for bathroom (₹500), raised toilet seat (₹800)'

- - Safety tips: 'Remove loose rugs (trip hazard), install night lights, keep emergency numbers visible'

- - Daily schedule: '8 AM: Morning exercises, 12 PM: Medication, 3 PM: Walking practice'

- PDF download + Send to patient email

- Follow-up: AI sends WhatsApp message Day 3: 'How's the setup going? Need help?'

## 6. Cultural Sensitivity Module

Adapt UI/messaging for different cultures. Example: Use respectful language for elders in India (avoid casual tone).

Priority: LOW | Effort: 2 days | Assignee: Content + i18n

Implementation Steps:

- Age detection: If patient.age > 60 → Use formal language

- Hindi formal: 'आप' (aap) instead of 'तुम' (tum)

- English formal: 'You may begin your session' instead of 'Let's start!'

- Culturally appropriate icons: Use 🙏 (namaste) instead of 👋 (wave) in India

- Festival greetings: Auto-detect region + show 'Happy Diwali! 🪔' or 'Eid Mubarak! 🌙'

- Dietary recommendations respect religion: Don't suggest beef to Hindus, pork to Muslims

## 7. Caregiver Burnout Detection

If a family member is logging in daily to check patient progress, they might be stressed. Offer support resources.

Priority: LOW | Effort: 2 days | Assignee: AI + Support

Implementation Steps:

- Track family member login frequency: If > 5 logins/day for 7 days → Caregiver burnout risk

- Show gentle message: 'We notice you're checking in often. Caring for a loved one is hard. Here are some resources for caregivers.'

- Resources: Link to caregiver support groups, stress management tips, respite care services

- Offer: 'Would you like to speak with a counselor? We offer 1 free session.'

- Track caregiver sentiment: Ask monthly: 'How are you feeling? [Overwhelmed] [Managing] [Good]'

## 8. Second Opinion Feature

Patient can request second opinion from another doctor on the platform before major surgery/treatment.

Priority: LOW | Effort: 4 days | Assignee: Backend + Telemedicine

Implementation Steps:

- Patient clicks: 'Request Second Opinion' on treatment plan

- Upload: Medical reports, scans, current doctor's recommendation

- Platform assigns: Another doctor (different from current, same specialty)

- Second doctor reviews asynchronously (within 48h)

- Provides written opinion: 'I agree with the treatment plan' or 'I recommend XYZ instead'

- Fee: ₹1,000 (₹800 doctor, ₹200 platform)

- Both opinions shown side-by-side for patient to make informed decision

# IMPLEMENTATION PRIORITY MATRIX

Problem: With 50+ features, we need a clear roadmap. Here's the priority based on impact vs effort:

# IMPLEMENTATION PRIORITY MATRIX

Based on Impact vs Effort analysis:

## PHASE 1 (Weeks 1-2): Quick Wins - HIGH Impact, LOW Effort

- • Low-Bandwidth Mode (3 days)

- • Voice Commands (5 days)

- • Medication Reminders (3 days)

- • Hardware Financing (2 days)

- • Emergency SOS Button (2 days)

## PHASE 2 (Weeks 3-4): Core Features - HIGH Impact, MEDIUM Effort

- • Medicine Price Comparison (4 days)

- • Insurance Claim Generator (2 days)

- • Remote Diagnostics Tool (3 days)

- • Multi-Language Expansion (5 days)

- • Care Circle Social Feature (4 days)

## PHASE 3 (Month 2): Advanced AI - HIGH Impact, HIGH Effort

- • Fall Risk Prediction ML Model (4 days)

- • Pain Detection CV (5 days)

- • On-Device AI (TensorFlow Lite) (7 days)

- • Doctor Burnout Prevention Dashboard (4 days)

## PHASE 4 (Month 3): Partnerships & Scale - Variable Impact

- • ABDM Integration (10 days)

- • Insurance TPA Integration (5 days)

- • B2B SaaS Tiers (10 days)

- • Smart Pill Dispenser IoT (7 days)

## BACKLOG (Post-Hackathon): Nice-to-Have - LOW Priority

- • Pediatric Eye-Tracking (10 days)

- • Wound Healing AI (3 days)

- • Gamification for Kids (7 days)

- • Doctor-to-Doctor Consultation (5 days)

- • Second Opinion Feature (4 days)